Minutes of and follow up on the 3rd  Solar Keymark meeting in

Vienna, May 27-28, 2002

Participants

Link for: Participants (updated)

Material given out for the meeting:

Link for: Vienna meeting material

- Meeting Agenda

- Interim Report May 2002

- Participants

- Latest Scheme Rules (4.02)

- General CEN Keymark Scheme Rules

Start of meeting /JEN

- Welcome

- Presentation of participants

- Résumé of the minutes of last meeting

WP1. Network for implementing standards

- General remark: It was decided to push the new TC312 secretary to call for delegates for the working groups (WG1: Collectors, WG2: Factory Made Systems, WG 3: Custom Built Systems) – JEN will do that (done 29/5). The revision of standards will be done in very, very close co-operation with the WG’s – merge of WP1’s with WG’s?. We will try to arrange WG meetings together with the next Solar Keymark meeting in October in Rome (TC312 secretary informed  by JEN 29/5). In the case of WP1.A/WG1 the task leader/convenor is not the same -  AAW will contact Emmanouil Mathioulakis at Demokritos and arrange close co-operation.

- Thoughts after the meeting: To be considered to provide separate space at the Solar Keymark web site for WP1’s and WG’s. Please task leaders/convenors, let me know if you want a link from the Solar Keymark web site to your own web site or you want to pass on the material to me to organise it?

- WP1.A: Separate report from AAW - to be placed at the web site in June

- WP1.B: Separate report from AV - to be placed at the web site in June

- WP1.C: Separate report from JEN - to be placed at the web site in June

- WP1.D: Separate report from HD - to be placed at the web site in June

WP2. Mark Scheme /JEN

- Presentation of the 4.02 draft

- Discussion of the draft – main issues:

- Accreditation of labs: All labs should be accredited before the end of 2003.

- Subsidies for the labs should end before 2006 – the %-numbers for max subsidy in the current draft can be removed. Each lab should have the same prices for all manufacturers no matter their nationality

- Selection and submission of type test samples: The manufacturers should be free to choose test lab from list of labs fulfilling the requirements in these specific rules and the general Keymark rules [1]. This might conflict with the interests of the certification bodies, so also in this connection it is important to establish a dialogue with them as soon as possible. It was decided that everybody should try to discuss the rules with their national bodies and invite them for our next meeting.

- How to test big modules, definition of type

- Special test in case of doubt

- Include EN12976 corrections in scheme rules (AV)

- The text copied from the general rules into the specific rules should be deleted

- The discussions will be compiled by JEN in the next draft (5.01)

- Fees and budget for the secretariat to come was questioned: JEN replied that the fees and budget is already roughly half compared with the administration of the Keymark for thermal insulation products, and further more an application for 50% support from EU-Altener for the first two years has been forwarded.

- Deadlines / action plan / meetings:

- 7/6: 	Next draft 5.01of scheme rules - JEN

- 12/6: 	Comments before 12/6 - all

- 13/6: 	Draft 5.02 - JEN

- 14/6: 	Decision if meeting is needed in early September to solve problems

- 22/6:	ESIF meeting

- 5/9: 	Draft 6.00 for approval in CCB 19/9 - JEN

- 14/9:	Astig meeting

- 19/9: 	CCB meeting

WP3. Dissemination/JEN

- Presentation of the Soltherm project by Wilma Mert, Grazer Energieagentur. It was discussed how the two projects can help each other. The Soltherm project will promote and recommend the use of the Solar Keymark and the quality aspects from the Solar Keymark will be brought into the Soltherm project. Further more it might be possible to use the “guidelines” developed in the early drafts of the standards (now taken out) in the Soltherm project.

- The participants welcomed the homepage.

- A draft label for collector was presented – the industry representatives committed them selves to give comments. A draft for factory made systems will be made by JEN before the next meeting.

- Material for presenting the Solar Keymark will be placed on the web site before next meeting by JEN

- An preliminary overview of the national actions is given in http://www.solarkeymark.org/Links/Internal_links/Interim_2002/wp3.2_national_actions.doc – please everybody give all details and return to JEN

- It was agreed to focus on getting certification bodies interested in the Solar Keymark

- Thoughts after the meeting: A separate space at the Solar Keymark web site for WP3 will be made before next meeting by JEN

General matters

- Interim report (70%) written and delivered March 2002 (http://www.solarkeymark.org/interim2002.asp)

- For economical and contractual matters please contact Raffaele Piria at ESIF headquarter in Brussels.

Next meeting(s)

- Next meeting will most kindly be hosted by ENEA in Rome, October 24-26. The plan is to have it together with the WG meetings.

- A preliminary programme is given at: http://www.solarkeymark.org/meetingrome.asp

- There is a small risk that we have to have an extra meeting September 3 in Frankfurt, but only if big disagreements arise though the next drafting period. It will be decided before 15/6 whether this extra meeting is necessary.

- Last Solar Keymark meeting will be March 5th in connection with the CEN/TC312 meeting, which I proposed to the CEN/TC312 secretary to have March 6th–7th, 2003 at INETI in Portugal.

Concluding remarks

- The Keymark project is still well on track.