Date & time:	Wednesday, March 5th, 14:00 to Friday 7th, 23:00

Location: 	INETI, Estrada do Paço do Lumiar nº 22, 1649-038 Lisboa – Portugal

# Agenda

Wednesday 5th of March

14:00 – 18:00 WP Status and Conclusion

- Welcome / JEN

- WP1.Network: Status and conclusion on subtasks A,B,C,D (inputs to standards to be treated at WG meetings) / Subtask leaders: AAW, AV, JEN, HD/SF

- WP2.Scheme Rules: Status and discussion on relevant future revisions (product families) / JEN

- WP3.Dissemination: Status and conclusion (follow up to be treated Thursday) / JEN

Thursday 6th of March

9:00 – 13:00 Final Report and Future Work

- Planning final report / JEN

- General matters (economy, ESTIF, …) / RP

- Future work / JEN:

- Administrating and promoting the Keymark

- Network of test institutes

- Green thermal certificates

- Others

14:00 – 18:00 WG2 & 3

- WG2 meeting  - See separate agenda / AV

- WG3 meeting  - See separate agenda / JEN

Friday 25th  of October

10:00 – 13:00 WG1 / EM

- WG1 meeting – See separate agenda / EM

14:00 – 17:00 Meeting with Certification Bodies / JEN

- Implementing the Solar Keymark - meeting with certification bodies. See separate agenda: Special programme

# Short meeting report

WP1. Network of test institutes – implementing standards.

An overview of the status for implementation is given in table 1, page 3:

- For more detailed reporting se detailed WP1a-d minutes

WP2.

Status:

- Specific scheme rules approved: Solar Keymark scheme rules is now established.

- First certification body (DINCERTCO) already applying for empowerment (empowerment now approved by CCB)

- It is now possible to manufacturers to apply for Keymark licenses for solar thermal products (and some already did)

Proposals for improvements:

- Procedure for handling product families of Factory made systems: Procedure is ready, but validation of the procedure is necessary. This validation is planned to take place at ITW (DST), INETI(CSTG) and CSTB (French method) may-june, 2003. Results will be given to the Solar Keymark Secretariat at ESTIF.

- Work needed on the “chicken/egg” problem, to make it is easy as possible to have new products Keymarked

- More specific definition of the surveillance test: “physical inspection”. This physical inspection might not be acceptable for certification bodies in the long run – they might require (part of) thermal performance test every 5 years

- The requirement that it shall be a “Certified” quality management system makes it difficult to have the Keymark based on existing reports – JEN should try to have this word deleted a.s.a.p..

The plan is to propose revised scheme rules to CCB at the end of the year.

###### WP3

Status:

- Web site well established, with all information on the project as well as on other Solar Keymark related issues (e.g. TC312 matters):

- www.solarkeymark.org

- Draft brochures in English and German produced:

- http://www.solarkeymark.org/campaign.asp

- Text is ready for final brochures in English, German, Spanish, French, Italian, Swedish and Greek (final format still to be made). Will be printed in limited numbers and placed on the web site:

- http://www.solarkeymark.org/campaign.asp

- National promotional actions, see:

- http://www.solarkeymark.org/Links/Internal_links/national_actions.doc

- http://www.solarkeymark.org/campaign.asp

- International promotional actions, see:

- http://www.solarkeymark.org/Links/Internal_links/wp3/int_papers.doc

General matters

Final report:

- Final report summary important (JEN)

- Delivery from task and sub task leaders to project manager 14/3.

- Final report 21/3 (delayed to 31/3)

- To be printed and distributed to participants 21/3 (delayed to 31/3)

- To be placed at the web site

Future projects:

- It was decided to immediately initiate the project proposal NEGST – including pre-normative work on next generation of solar thermal systems (proposal definition was done in between the other meetings and proposal has now been submitted; co-ordinator: HD/ITW).

- Solarkeymark follow-up project will be initiated by ESTIF April/May, including things as:

- Implementing/promoting Solar Keymark to national/regional authorities maybe especially in Spain and France?

- I/p to Manufacturers

- I/p to Certifiers

- Scheme rules revision: System Product families, chicken/egg, …

- Network of testinstitutes (and industry?) including CC

- Database for test reports for collectors and systems to be gathered for “validation”  “Round Robin”

- ENV12977 conversion to EN12977

- Indoor exposure test

- More profiles (EC mandate, TREN D1 D(2002), M/324)

- EU-Requirements on tanks?

- Guidelines for system installation (CEN Tech. Report)

- Guidelines for GSR (CEN Tech. Report)

- Green Thermal Certificate / EU-directive on “Green Heat”? :

- To be co-ordinated with other technologies – find co-ordinator, EREC?

Solar Keymark continuity:

- ESTIF will establish a Solar Keymark Secretariat in April 2003 to take hand of the successful implementation of the Solar Keymark.

Next meeting:

- It was decided to have a post-project meeting in connection with TC- meeting to be proposed in the period 6/10-10/10 at SP Sweden

TC312 WG’s

See separate reports on WG1, WG2 and WG3 meetings

Overview of implementation of EN standards

|  | 12975-2 | 12976-2 | 12977-2 | 12977-3 |
| --- | --- | --- | --- | --- |
| Lab | Implem. | Accred. | Implem. | Accred.*** | Implem. | Accred. | Implem. | Accred. |
| Arsenal | ( | ( |  |  | In consid. | In consid. | In consid. | In consid. |
| CSTB | ( | 03-12-31 | ( | 03-06-30 |  |  | In consid. |  |
| Demokritos | ( | ( | ( | ( | In consid. |  |  |  |
| DTI* | ( | In consid. |  |  |  |  | ( |  |
| ENEA | ( | 03-04-30 | ( | ( |  |  |  |  |
| INETI | ( | 03-12-31 | ( | ( |  |  |  |  |
| INTA | ( | 03-12-31 | ( | In consid. |  |  |  |  |
| ISFH** | ( | 03-08-31 | ( | 03-08-31 |  |  |  |  |
| ITC | ( | ( |  |  |  |  |  |  |
| ITW | ( | ( | ( | ( | ( | ( | ( | ( |
| IZES | ( | ( | ( | ( | In consid. | In consid. | In consid. | In consid. |
| SP | ( | ( | ( | 03-05-30 | ( | In consid. | ( | In consid. |
| SPF | ( | ( | ( | In consid. | In consid. | In consid. | ( |  |
| TNO | ( | In consid. | ( | In consid. |  |  |  |  |

*	Just after implementation, DTI decided to stop/paused testing due to the stop in national funding.

** 	After the meeting ISFH contacted the task leader telling that they are ready for testing and expecting accreditation summer 2003.

***	Not all labs have/plan accreditation for all test procedures

Table 1. Status Overview – for details see detailed WP1a-c minutes

Initials:

AAW: 	Aasa Wahlstroem, SP

AV:	Amelie Veenstra, TNO

EM:	Emmanouille Mathioulakis, Demokritos

HD:	Harald Drueck, ITW

JEN :	Jan Erik Nielsen, DTI

SF:	Stefan Fischer, ITW

RP:	Raffaele Piria, ESTIF

Material for the meetings:

- www.solarkeymark.org/meetinglisbonmaterial.asp